Bpharma

Advanced Pharmaceutical Industries Co. Ltd · Jeddah, Kingdom of Saudi Arabia

Installation Qualification

# Installation Qualification

| Document Number VAL/LIMS/IQ/001 | Document Type IQ | Version 0.1 DRAFT | Effective Date Pending approval |
| --- | --- | --- | --- |
| System B-Pharma LIMS (desktop edition) | GAMP Category Category 5 — Custom Application |

Note DRAFT. No approval signatures have been applied. Requirement identifiers in this package were created by this package (no approved URS existed); the System Owner must review and approve them. Technical execution recorded here was performed by an AI assistant (Claude); a qualified human reviewer must review the evidence and countersign.

Note IQ-S below was executed in a Linux DEVELOPMENT SANDBOX. It shows the build and database set-up procedure works; it does NOT qualify the target Windows PC. IQ-W must be executed on the target PC (DEV-06).

# IQ-S Sandbox execution (2026-10-13)

| Test Case ID | IQ-S-01 |
| --- | --- |
| Objective | Record environment, schema, triggers and build hashes. |
| Prerequisites | Fresh database initialised with dist/init-db.cjs. |

| Step | Action | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1 | Record: node | Value recorded and matches the build record | node v22.22.0 | P |
| 2 | Record: electron | Value recorded and matches the build record | electron 43.8.3 | P |
| 3 | Record: os | Value recorded and matches the build record | os Linux 6.18.44-fc-v153 | P |
| 4 | Record: postgres | Value recorded and matches the build record | postgres psql (PostgreSQL) 16.15 (Ubuntu 16.15-0ubuntu0.24.04.1) | P |
| 5 | Record: tables | Value recorded and matches the build record | tables 120 | P |
| 6 | Record: triggers | Value recorded and matches the build record | triggers 79 | P |
| 7 | Record: migrations | Value recorded and matches the build record | migrations 30 (last 0300_qualified_modules) | P |
| 8 | Record: adf469dec769ec6527390f9fcd243e742adf8786994f53136bf7837ab01bed03 | Value recorded and matches the build record | adf469dec769ec6527390f9fcd243e742adf8786994f53136bf7837ab01bed03 dist-server/server.cjs | P |
| 9 | Record: ad11f3c64808bab694a33adecb96c071156cad242d0a2c573521051fb166c8e9 | Value recorded and matches the build record | ad11f3c64808bab694a33adecb96c071156cad242d0a2c573521051fb166c8e9 dist-server/init-db.cjs | P |
| 10 | Record: 8a0a95e52188baccc81679378f999da9a0f3704b053cbe57a0a56dfa58eab773 | Value recorded and matches the build record | 8a0a95e52188baccc81679378f999da9a0f3704b053cbe57a0a56dfa58eab773 dist-server/backup-cli.cjs | P |
| 11 | Record: 78042b839dcae1ccf61bad754e995d5d7248185c33036983a7fec7d0e72d1439 | Value recorded and matches the build record | 78042b839dcae1ccf61bad754e995d5d7248185c33036983a7fec7d0e72d1439 desktop/main.cjs | P |
| 12 | Record: 3dac9e24129fac6ebe5ba79b7f56639e742f945e62357c7910da082945663246 | Value recorded and matches the build record | 3dac9e24129fac6ebe5ba79b7f56639e742f945e62357c7910da082945663246 desktop/preload.cjs | P |
| 13 | Record: fe0954e11a4c95079a66d7979ba8f3da94c63992df60104c0f35eeaafd2bf9c6 | Value recorded and matches the build record | fe0954e11a4c95079a66d7979ba8f3da94c63992df60104c0f35eeaafd2bf9c6 desktop/schema.sql | P |
| 14 | Record: git | Value recorded and matches the build record | git 3793d2fc6d36c54d96f13cd702ab7943a221a7da + r2-validation gate patch | P |

Executed by: Claude (AI assistant) - technical execution. Reviewer countersignature outstanding.

| Executed by (Name/Signature) Claude (AI assistant) | Date 2026-10-25 | Reviewed by (QA) | Date |
| --- | --- | --- | --- |

# IQ-W Target PC (NOT EXECUTED)

| Test Case ID | IQ-W-01 |
| --- | --- |
| Objective | Install on the target PC and verify configuration. |
| Prerequisites | Windows account without local administrator rights for daily use; PostgreSQL installed by IT. |

| Step | Action | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1 | Install package; record version and SHA-256 of installer. | Matches release record. |  |  |
| 2 | Run first-run setup with the application DB role (not the owner). | Setup completes; schema present. |  |  |
| 3 | Inspect config.json in the user profile. | Password and secret are not readable text (DPAPI). |  |  |
| 4 | Check data-directory ACL and who holds the PostgreSQL superuser password. | Restricted to IT. |  |  |
| 5 | Run SQL UPDATE on audit_trail as the application role. | Refused. |  |  |
| 6 | File the audit head (GET /api/audit/head) with QA. | Anchor filed. |  |  |

| Executed by (Name/Signature) | Date | Reviewed by (QA) | Date |
| --- | --- | --- | --- |

# Approval

| Role | Name / Title | Signature | Date |
| --- | --- | --- | --- |
| Prepared by (Validation) |  |  |  |
| Reviewed by (System Owner) |  |  |  |
| Reviewed by (QA) |  |  |  |
| Approved by (QA Head) |  |  |  |